Status Report
Julian Meyringer, Matthias Puchner, Moritz Famira, Anton Schubhart

---
Description
Merchandise Online Shop
Upload own Designs
Voting System for Communitydesigns

---
Work packages
1 MOS
1.1 Project Management
1.1.1 start project
1.1.2 coordinate project
1.1.3 control project
1.1.4 finish project
1.2 Planning
1.2.1 defining specifications
1.2.2 planning backend structure
1.2.3 deciding on website design
1.3 Backend Programming
1.3.1 start ASP.NET project
1.3.2 write Database Queries
1.3.3 program submission file upload
1.3.4 write controllers
1.3.5 ensuring password security
1.4 Frontend Programming
1.4.1 adding login page
1.4.2 adding store page
1.4.3 adding submission page
1.4.4 adding poll page
1.4.5 JS stuff
1.5 Testing
1.5.1 testing login
1.5.2 testing ordering process
1.5.3 testing submissions
1.5.4 testing voting

---
Problems
Database structure should be rethought
Frontend and Backend need coordination
Splitting work among team members

---
Reasons for no Meetings
We mostly communicate in school or via discord
No time due to tests, etc.
Meeting while planning or programming together